# 3bay.io Retrospective Summary Report

24/09/2018

## Summary
Scrum Master	Ahnaf Shahriar Abir

Product Owner	Andrian Radic

Participants	Konstantin – Developer, Mun Whye – Developer, Sundhar – Developer

## Things That Went Well
Business Issues	The client was satisfied with the charter and backlog items chosen for this sprint.

Requirements	The requirements were mostly limited in scope and clear in what was to be done.

Process	The items was completed significantly more quickly and efficiently than the last sprint

Project Management	The Trello board was useful and was used properly to assign tasks.

Technology	We have all gotten familiar with the framework we have chosen, making implementing the requirements easier.

## Things That Could Have Gone Better
Business Issues	None

Requirements	The ‘modify items in cart’ requirement turned out to be complex than anticipated in the sprint planning.

Process	We sometimes forgot to uptdate the trello board in real time as we did tasks

Project Management	We had less time for meetings than we wanted.

Technology	We had issues separating the release of sprint 1 from the release of sprint 2.

## Things That Surprised Us
Business Issues	None

Requirements	The complexity of the ‘change items in cart’ backlog item

Process	The development went overall faster than sprint 1

Project Management	We all had much less time this sprint than the previous one.

Technology	None

## Lessons Learned
Business Issues	None

Requirements	We have learned to more accurately estimate each requirement in story points

Process	Once a basic site is built, adding to the site in later sprints is easier.

Project Management	We should update the trello board, and push all our changes to github in real time.

Technology	We should seperate the code from sprint 2 before we start making sprint 3

## Final Thoughts
Things to Keep	Overall good requirements. / Decent pace for doing most of the requirements

Things to Change	Push code to the repository as soon as you are done with it. / Make sure to update the trello board after pushing your code.