Agenda

Discussing the items we will do for sprint 3.

Goal
Implementing credit card validation and checkout.
Duration of the sprint

5 days

What is the team’s vision for this sprint?
We will implement the credit card check, and cart checkout. In addition we will complet items which were not completely completed in previous sprints
Product details
Categories
Modify items in cart
Verify credit cart
Cart - checkout
Estimation in story points
3 – Product details
3 – Categories
5 – Modify items in cart
8 – Verify credit cart
1 – Cart checkout
20 total story points
Do not write more than 2 pages for each of the sprint.