# 3bay.io Retrospective Summary Report

24/09/2018

## Summary

|  |  |
| --- | --- |
|  |  |
| Scrum Master | Ahnaf Shahriar Abir |
|  |  |
|  |  |
| Product Owner | Andrian Radic |
|  |  |
|  |  |
| Participants | Konstantin – Developer, Mun Whye – Developer, Sundhar – Developer |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |

|  |
| --- |
|  |

## Things That Went Well

|  |  |
| --- | --- |
|  |  |
| Business Issues | 1. The client was satisfied with the charter and backlog items chosen for this sprint. |
|  |  |
|  |  |
| Requirements | 1. We managed to finish the requirements we set at the beginning of the sprint |
|  |  |
|  |  |
| Process | 1. We have by now gotten used to the process of doing stories, and have kept up the pace like in sprint 2. |
|  |  |
|  |  |
| Project Management | 1. Even though this sprint was shorter, we managed to complete our items. |
|  |  |
|  |  |
| Technology | 1. We have all gotten familiar with the framework we have chosen, making implementing the requirements easier. |
|  |  |
|  |  |

|  |
| --- |
|  |

## Things That Could Have Gone Better

|  |  |
| --- | --- |
|  |  |
| Business Issues | 1. None |
|  |  |
|  |  |
| Requirements | 1. The cart itself turned out to be more difficult than expected. |
|  |  |
|  |  |
| Process | 1. We had some delays due to tasks being dependent on each other |
|  |  |
|  |  |
| Project Management | 1. We had less time for this sprint than we wanted. |
|  |  |
|  |  |
| Technology | 1. We had issues setting the background colour of the site via the framework |
|  |  |

|  |
| --- |
|  |

## Things That Surprised Us

|  |  |
| --- | --- |
|  |  |
| Business Issues | 1. None |
|  |  |
|  |  |
| Requirements | 1. The complexity of implementing the full checkout system. |
|  |  |
|  |  |
| Process | 1. None |
|  |  |
|  |  |
| Project Management | 1. How quickly the end of the project was approaching |
|  |  |
|  |  |
| Technology | 1. Minor surprise in difficulty changing the colour and look of the site. |
|  |  |
|  |  |
|  | |

## Lessons Learned

|  |  |
| --- | --- |
|  |  |
| Business Issues | 1. None |
|  |  |
|  |  |
| Requirements | 1. We have learned to more accurately estimate each requirement in story points |
|  |  |
|  |  |
| Process | 1. None |
|  |  |
|  |  |
| Project Management | 1. Have some extra time allotted at the end of the project. |
|  |  |
|  |  |
| Technology | 1. How to change the background colour using the framework. |
|  |  |
|  |  |

|  |
| --- |
|  |

## Final Thoughts

|  |  |
| --- | --- |
|  |  |
| Things to Keep | 1. Overall good requirements. 2. Decent pace for doing most of the requirements |
|  |  |
|  |  |
| Things to Change | 1. Become better at time management, not a lot of time for the final changes. |
|  |  |